Project Planning Logic & Sprint Estimation

Auto Ticket Classification using Workflow

DATE : 30 September 2026
TEAM ID : 6ab699b2534c8646a9cdd6c7

## Agile Core Definitions & Story Point Scale

Sprint: A fixed period/duration (e.g., 6 days) in which a team works to complete a set of tasks.

Epic: A large functional body of work in the Auto Ticket Classification workflow that is broken down into smaller user stories.

Story: A granular development task focused on a specific ticket classification, priority detection, routing, validation, or workflow action.

Story Point: A relative estimation score representing effort, complexity, and risk (using Fibonacci-based scale: 1, 2, 3, 5).

## Story Point Effort Mapping

| Complexity Level | Story Point | Task Description / Context |
| --- | --- | --- |
| Very Easy Task | 1 | Simple field validation, status/message update, or basic workflow configuration. |
| Normal Task | 2 | Ticket intake setup, basic category selection, priority rule, or simple routing condition. |
| Moderate Task | 3 | Automatic text preprocessing, classification logic, priority detection, or workflow routing with multiple conditions. |
| Difficult Task | 5 | Complex NLP/ML classification integration, multi-stage workflow interaction, or advanced integration logic (not required for the micro-project). |

## Sprint Breakdown & Logic Allocation

### Sprint 1

• Ticket Intake & Preprocessing (Epic 1)

Ticket Intake & Validation: Capture ticket title, description, requester details, and required fields (USN1) -> Story Points: 2

Text Preprocessing: Clean and normalize ticket content before classification (USN2) -> Story Points: 3

• Automatic Classification & Priority Detection (Epic 2)

Automatic Classification: Identify ticket category/type from the ticket content (USN3) -> Story Points: 3

Total Story Points in Sprint 1 = 2 + 3 + 3 = 8

### Sprint 2

• Workflow Routing & Assignment (Epic 3)

Priority Detection: Assign an appropriate priority based on ticket information and workflow rules (USN4) -> Story Points: 3

Automatic Routing: Route the classified ticket to the relevant support group or queue (USN5) -> Story Points: 2

• Testing & Validation (Epic 4)

End-to-End Testing & Verification: Verify classification, priority, routing, database tracking, and manual-review fallback (USN6) -> Story Points: 3

Total Story Points in Sprint 2 = 3 + 2 + 3 = 8

## Velocity Calculation Logic

Total Story Points = Sprint 1 (8) + Sprint 2 (8) = 16 Story Points

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints

Velocity = 16 / 2 = 8 (Story Points per Sprint)

Your team's velocity is 8 Story Points per Sprint.