Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning,
Stories, Story points)

| Date | __3/10/2025______________________ |
| --- | --- |
| Team ID | ___6ab699b2534c8646a9cdd6c7_____________________ |
| Project Name | Auto Ticket Classification Using Flow Designer |

Maximum
Marks

5 Marks

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Flow Designer Configuration | USN-1 | As a System Admin, I can create an 'Auto Ticket Classification' Flow for the Incident table so that newly created tickets can be processed automatically. | 3 | High | Developer A |
| Sprint-1 | Incident Trigger Configuration | USN-2 | As a System Admin, I can configure a Record Created trigger on the Incident table so that the flow starts automatically when a new ticket is created. | 2 | High | Developer B |
| Sprint-1 | Ticket Classification Logic | USN-3 | As a Service Desk Lead, I want conditional branches to identify Network, Software, Hardware, and User Account tickets from Incident information. | 3 | High | Developer C |
| Sprint-2 | Automated Field Updates | USN-4 | As an Incident Manager, I want the flow to automatically set Category, Subcategory, and Assignment Group based on the identified ticket type. | 3 | High | Developer D |
| Sprint-2 | Work Note & Routing | USN-5 | As a Process Manager, I want the flow to add a work note and route the classified Incident to the appropriate support group. | 2 | Medium | Developer E |
| Sprint-2 | E2E Testing & Validation | USN-6 | As a QA Lead, I want to verify Network, Software, Hardware, Account, and unmatched ticket scenarios to confirm that classification and routing work correctly. | 3 | Medium | Developer A |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date | (Planned) Story Points Completed | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 1 Feb 2025______ | 6 Feb 2025______ ______ | 8 | ____6 Feb 2025 ________ |
| Sprint-2 | 8 | 6 Days | 8 Feb 2025_____ ____ | 13 Feb 2025 ____________ | 8 | ___13 Feb 2025 _________ |

Velocity & Iteration Metrics:

Total Story Points Completed = 16 (8 Points in Sprint 1 + 8 Points in Sprint 2)

Number of Sprints = 2

Velocity = Total Story Points Completed / Number of Sprints = 16 / 2 = 8 Story Points per Sprint

Average Velocity (AV) per Iteration Unit (story points per day for 6-day sprint duration):

AV = Velocity / Sprint Duration = 8 / 6 = 1.33 Story Points per Day

Burndown Chart & Execution Notes:

A burndown chart represents the remaining work (story points) over the sprint duration. For the Auto Ticket Classification Using Flow Designer project, Sprint 1 starts with 8 points covering Flow Designer configuration, the Incident trigger, and ticket classification logic. The sprint is planned to reach 0 points by Day 6 after these configuration activities are completed. Sprint 2 starts with 8 points covering automated field updates, work-note/routing actions, and end-to-end testing, with the sprint planned to reach 0 points by Day 6.

Burndown Tracking (Editable)

| Day | Sprint-1 Remaining | Sprint-2 Remaining |
| --- | --- | --- |
| Day 1 | ____7 | 7____ |
| Day 2 | ____6 | 6____ |
| Day 3 | ____4 | 4____ |
| Day 4 | ____3 | 3____ |
| Day 5 | ____1 | 1____ |
| Day 6 | ___0 | 0____ |